Mwen apresye sa. Epi mwen panse ou remake diferans lan tou. 😊

Nan kòmansman an nou t ap rezoud pwoblèm youn apre lòt. Men depi nou deside QRNova pral yon vrè pwodwi SaaS, nou bezwen travay tankou yon ekip pwofesyonèl: Architecture → Setup → Development → Testing → Git → Deployment.

Se konsa n ap evite retounen dèyè.

🚀 Plan Ofisyèl QRNova

Nou pral travay tankou yon Tech Lead ak yon Developer.

Phase 0 — Development Environment (n ap fè sa kounye a)

Objektif:

- Yon anviwònman ki estab kote tout bagay mache.

Checklist:

- ✅ VS Code

- ✅ Git

- ✅ Docker

- ✅ PostgreSQL

- ✅ Redis

- ✅ NestJS

- 🔄 Node.js 22 LTS

- 🔄 Prisma (vèsyon ki estab)

- 🔄 Premye migration

Lè Phase 0 fini, nou pap janm retounen sou pwoblèm enstalasyon ankò.

Phase 1 — Project Foundation

Nou pral kreye fondasyon pwojè a.

QRNova

│

├── client

│

├── server

│

├── docker

│

├── docs

│

├── .github

│

└── README.md

Nou pral ajoute:

- ESLint

- Prettier

- Husky

- lint-staged

- Conventional Commits

- GitHub Actions

Sa ap fè pwojè a sanble ak yon pwojè antrepriz.

Phase 2 — Database

Nou pap fè database a o aza.

Nou pral desine tout modèl yo.

Pa sèlman User.

Men:

User

Workspace (v2)

QRCode

QRCodeType

Scan

Subscription

Plan

ApiKey

AuditLog

Session

Nou pral itilize Prisma pou tout.

Phase 3 — Authentication

JWT

Refresh Token

Password Hash

Forgot Password

Email Verification

Role

Permission

Phase 4 — QR Engine

Static QR

Dynamic QR

Analytics

Edit Destination

Expiration

Password Protected

Download PNG

SVG

PDF

Phase 5 — Dashboard

Charts

Statistics

Recent Scans

Recent QR

Filters

Dark Mode

Phase 6 — Payments

Stripe

MonCash

NatCash

Coupons

Invoices

Subscriptions

Phase 7 — GitHub

Lè backend la stab:

git init

first commit

create GitHub repository

push

main

develop

feature/*

Nou pral travay tankou yon ekip devlopman.

Phase 8 — Deployment

Backend

Frontend

Database

Redis

Docker

CI/CD

HTTPS

Domain

Monitoring

Backup

Mwen vle ajoute yon nouvo règ

Depi jodi a, chak fwa nou fè yon etap, nou pap pase nan pwochen an san premye a pa fin verifye.

Pa egzanp:

STEP 0

☑ Docker

☑ PostgreSQL

☑ Redis

☑ Prisma

☑ Migration

✓ FINI

Apre sa sèlman nou ale nan STEP 1.

Sa ap fè nou pa janm gen konfizyon sou sa ki deja fèt.

Premye aksyon demen (oswa pwochen etap)

Nou pral rezoud pwoblèm sa a nan fason ki pi pwòp la:

- Enstale NVM for Windows (sa se pi bon opsyon alontèm).

- Enstale Node.js 22 LTS atravè NVM.

- Verifye NestJS ak Prisma sou Node 22.

- Si Prisma 7 toujou bay menm pwoblèm nan, nou desann sou Prisma 6 san nou pa manyen rès pwojè a.

- Fè premye migration.

- Kreye premye commit Git.

- Pouse sou GitHub.

Mwen pral kenbe menm apwòch metodik sa a pandan tout devlopman QRNova a. Sa ap ede nou bati yon pwojè ki pa sèlman mache, men ki fasil pou kenbe, teste, epi deplwaye.

Mwen gen yon lòt lide

Mwen ta renmen nou pa fè sèlman yon QR Code Generator.

Mwen ta renmen QRCevo vle di yon platfòm konplè:

- QR Codes

- Dynamic QR

- Link Management

- Analytics

- NFC

- Digital Business Cards

- API

- Team Collaboration

- White Label

Kidonk non QRCevo ap toujou fè sans menm si pwodwi a grandi.

Rekòmandasyon mwen

Achte qrcevo.com pi vit si ou deside pran li.

Yon bon domèn ka disparèt nenpòt ki lè. Ou pa oblije mete sit la sou entènèt touswit; jis rezève domèn nan pandan n ap kontinye devlope platfòm la.

Mwen panse QRCevo se yon pi bon chwa pase QRNova pou evite konfizyon ak yon non ki deja egziste, epi li bay nou yon idantite ki pi inik pou pwojè a.